## Slide 1
The Unified Process
Inception
Notes: ‹#›

## Slide 2: (Rational) Unified Process (R)UP

## Slide 3: Iterative Development and RUP
Inception: Understand what to build
  Vision, high-level requirements, business case
  Not detailed requirements
Elaboration: Understand how to build it
  Baseline architecture, most requirements detailed
  Not detailed design
Construction: Build the product
  Working product, system test complete
Transition: Validate solution
  Stakeholder acceptance
Preliminary
Iteration
Architect
Iteration
Architect
Iteration
Developer
Iteration
Developer
Iteration
Developer
Iteration
Transition
Iteration
Transition
Iteration
Elaboration
Construction
Transition
Inception
An iteration is a distinct sequence of activities with an established plan and evaluation criteria, resulting in an executable release.

## Slide 4: Inception: Know What to Build
Step 1: Prepare vision document and initial business case
  Include risk assessment and resource estimate
Step 2: Develop “high-level” project requirements
  Initial scenarios and domain models (10-20% complete)
Step 3: Manage project scope
  Reduce risk by identifying all key requirements
  Acknowledge that requirements will change
    Manage change, use iterative process
Inception
Elaboration
Construction
Transition

## Slide 5: Specific Objectives with Inception
1. Understand what to build
  Vision: who wants the system, it’s value (to both customers and the business), and it’s scope
  Deliverable: Vision document, Initial Use Case Catalog
2. Identify key requirements
  Critical use cases and non-functional requirements
  Deliverable: Refine initial Use Case catalog with priorities
3. Determine at least one potential solution
  Identify candidate architecture
  Deliverable: Prototypes to evaluate feasibility
4. Understand costs, schedule and risk
  Business case, Software Development Plan, & Risk List
  RUP had document templates for these, others (such as IEEE) exist
5. Understand what process to follow and tools to use
  RUP configuration, development case, and customized tools
  Deliverable: Software Development Plan, initial environment/tools setup

## Slide 6: Objective 1: Understand What to Build
Provide a “mile-wide, inch-deep” description
  Identify as many actors (stakeholders) as you can
  Associate each of the actors with usage scenarios
  For each scenario, find any additional actors
  Briefly describe each actor (1-2 sentences) & scenario (1-2 par)
  Create a Glossary and/or Business Domain Model
  Identify most essential & critical scenarios (<20% of all scenarios)
Detail key actors and usage scenarios
  Done for 10-20% most critical scenarios
  Outline main flow of events
  Complement textual descriptions with examples or prototypes
  Time-box the writing, you never get “done”
  Use less detail
Fundamental - Scope!!!

## Slide 7: Objective 2: Identify Key System Funcitonality
Functionality is the core of the application
  Exercises key interfaces
  Deals with risks related to performance, redundancy, data security, …
  Example: “Check Out” for e-commerce application
Functionality must be delivered
  Captures the essence of the system
  Example: “Book conference room” for conference room booking system
Functionality covers an otherwise untouched area of the system
  May conceal unexpected technical difficulties
Depth, Breadth, and Priority

## Slide 8: Common Pitfalls in Inception
Too much formality / too many artifacts
  Only produce the artifacts that add value, minimize formality if possible
  When in doubt of value, don’t do it
Analysis Paralysis
  You can improve upon things later on – move on
  Focus on objectives with Inception
  Do NOT describe all requirements in detail
  Get feedback! Get the “Yes, buts” out of the way
Too long initial iteration
  Cut scope rapidly
  If you fail with first iteration, your project is likely to fail